Week 3 Lab Meeting

|  |  |  |
| --- | --- | --- |
| Location: | |  | | --- | | J13.03.330 | |
| Date: | 13/03/25 |
| Time: | 1400-1700 |
| Attendees: | Johnny, Hailey, Lynn |

# Agenda items

1. Lynn will finish code for 1.3.2 (c)
2. Hailey and Lynn will start research and software design for 1.5.2
3. Hailey will start code for 1.5.2 (a)
4. Lynn will start code for 1.5.2 (b)
5. Johnny will research and software design for 1.6.2
6. Johnny will start code for 1.6.2 (a)

| Action items | Owner(s) | Deadline | Status |
| --- | --- | --- | --- |
| Complete software design 1.5.2 | Lynn, Hailey | 13/03/25 | Completed |
|  |  |  |  |
| Complete software design 1.6.2 | Johnny | 13/03/25 | Completed |
|  |  |  |  |
| Complete 1.4.2 (c) code | Lynn | 20/03/25 | Completed |
|  |  |  |  |
| Complete 1.5.2 (a) code | Hailey | 20/03/25 | Completed |
|  |  |  |  |
| Complete 1.5.2 (c), (d) code | Hailey | 20/03/25 | In Progress |
|  |  |  |  |
| Complete 1.6.2 (a) code | Johnny | 20/03/25 | Completed |
|  |  |  |  |
| Complete 1.6.2 (b) code | Johnny | 20/03/25 | In Progress |